## Slide 1: Agile Methodology
Zachary DeLong

## Slide 2: Essential Scrum roles
Scrum Master
Fulfills the following role by:
● "Coaching the team members in self-management and cross-functionality" (Schwaber & Sutherland, 2020).
● "Helping the Scrum Team focus on creating high-value Increments that meet the Definition of Done" (Schwaber & Sutherland, 2020).
● "Causing the removal of impediments to the Scrum Team’s progress" (Schwaber & Sutherland, 2020).
● "Ensuring that all Scrum events take place and are positive, productive, and kept within the timebox" (Schwaber & Sutherland, 2020).
Product Owner
Fulfills the following role by:
● "Developing and explicitly communicating the Product Goal" (Schwaber & Sutherland, 2020).
● "Creating and clearly communicating Product Backlog items" (Schwaber & Sutherland, 2020).
● "Ordering Product Backlog items" (Schwaber & Sutherland, 2020).
● "Ensuring that the Product Backlog is transparent, visible and understood" (Schwaber & Sutherland, 2020).
Team Role
Fulfills the following role by:
● "Creating a plan for the Sprint, the Sprint Backlog" (Schwaber & Sutherland, 2020).
● "Instilling quality by adhering to a Definition of Done" (Schwaber & Sutherland, 2020).
● "Adapting their plan each day toward the Sprint Goal" (Schwaber & Sutherland, 2020).
● "Delivering a potentially releasable increment of “Done” product at the end of each Sprint" (Cobb, 2015).

## Slide 3: SDLC phases
Requirement Analysis
"Requirement analysis is the most important and fundamental stage in SDLC." (SDLC - Overview, n.d.)
Senior members plan their approach based of input from customers, sales department, and experts in the industry. (SDLC - Overview, n.d.)
Potential risks and quality assurance are planned for during this phase. (SDLC - Overview, n.d.)
System Design
"Define and document the product requirements and get them approved from the customer or the market analysts." (SDLC - Overview, n.d.)
Implementation
"In this stage of SDLC the actual development starts and the product is built." (SDLC - Overview, n.d.)
"Developers must follow the coding guidelines defined by their organization and programming tools like compilers, interpreters, debuggers, etc. are used to generate the code." (SDLC - Overview, n.d.)

## Slide 4: SDLC phases Continued
Testing
"Stage of the product where product defects are reported, tracked, fixed and retested, until the product reaches the quality standards defined in the SRS." (SDLC - Overview, n.d.)
Deployment
"Once the product is tested and ready to be deployed it is released formally in the appropriate market." (SDLC - Overview, n.d.)
"The product may first be released in a limited segment and tested in the real business environment (UAT- User acceptance testing). (SDLC - Overview, n.d.)
Maintenance
"Based on the feedback, the product may be released as it is or with suggested enhancements in the targeting market segment." (SDLC - Overview, n.d.)
"After the product is released in the market, its maintenance is done for the existing customer base." (SDLC - Overview, n.d.)

## Slide 5: Agile application of sdlc
Software development is split into smaller incremental builds and developed through iterations.
"During each iteration, the development module goes through the requirements, design, implementation and testing phases." (SDLC – Iterative Model, n.d.)
"Each subsequent release of the module adds function to the previous release." (SDLC – Iterative Model, n.d.)
This process will iterate until project requirements are met. (SDLC – Iterative Model, n.d.)

## Slide 6: Reflection
If the waterfall method was chosen instead for the SNHU travel booking system, then any changes in the project requirements could have led to design complications and incomplete functionality at release depending on what phase of development the software was in.
This is because the waterfall model relies on extensive planning at the beginning and requirements of a fixed nature.
Complications arise when changes are made to the project requirements after SDLC has moved on from the planning phase.
In contrast to Agile where multiple phases are executed at once by coordinated teams through iterations until project requirements are met.

## Slide 7: considerations
Small, fixed requirements, well-defined project requirements, and predictable projects may work best with a waterfall approach. (SDLC – Waterfall Model, n.d.)
Time restrained, less predictable, larger, and well-defined project requirements would work best with an agile approach. (SDLC – Iterative Model, n.d.)
Considering the agile methodology worked successfully with the SNHU Travel project; I would apply the agile approach to any projects that have similar requirements and circumstance.

## Slide 8: references
Cobb, C. G. (2015). The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley. https://web-p-ebscohost-com.ezproxy.snhu.edu/ehost/detail/detail?vid=0&sid=2d715187-9fe9-4d89-8cfa-2caf3cbf6da6%40redis&bdata=JnNpdGU9ZWhvc3QtbGl2ZQ%3d%3d#AN=937009&db=nlebk
Schwaber, K & Sutherland, J. (2020). The Scrum Guide. Scrum.org. https://www.scrum.org/resources/scrum-guide
SDLC - Overview. (n.d.). http://www.tutorialspoint.com/sdlc/sdlc_waterfall_model.htm
SDLC - Iterative Model. (n.d.). http://www.tutorialspoint.com/sdlc/sdlc_waterfall_model.htm
SDLC - Waterfall Model. (n.d.). http://www.tutorialspoint.com/sdlc/sdlc_waterfall_model.htm